SHELFMATE

05-epics-and-stories.md  |  Product Architecture Phase 5

Bunshin Development Studios  |  Labs  |  v1.0

# Purpose

This document contains the full story set for ShelfMate v1. Every story is complete: it has a user statement, acceptance criteria, dependencies, and implementation notes where relevant. Stories are grouped into epics. All stories are in scope for v1 — there is no P2 or P3 deferral in this build.

Stories are written at the product level. The engineer translates acceptance criteria into technical tasks, chooses implementation patterns, and breaks stories into subtasks as needed. Acceptance criteria define the contract — not the method.

| Epic | Title | Stories |
| --- | --- | --- |
| E1 | Auth & Onboarding | 7 |
| E2 | Book Logging — Library | 12 |
| E3 | Book Detail | 6 |
| E4 | Friends & Social Graph | 6 |
| E5 | Recommendations — Friend to Friend | 5 |
| E6 | Book Lists | 7 |
| E7 | Discover — AI Recommendations | 6 |
| E8 | Share Card | 5 |
| E9 | Privacy & Settings | 5 |
| E10 | Non-User Web Surface | 5 |
| E11 | Deep Links & Referral | 4 |
|  | Total | 68 |

| E1 Auth & Onboarding | 7 stories |
| --- | --- |

| E1-001 Sign up with email |  |
| --- | --- |
| Persona: Active Reader As a new user, I want to create an account with my email and a password so that I can start using ShelfMate. |  |
| Acceptance Criteria |  |
| ✓ Sign up form collects display name, email, password (min 8 chars) | ✓ Email format validated before submission |
| ✓ Password strength indicator shown | ✓ On success: account created, user proceeds to genre picker |
| ✓ On duplicate email: inline error 'An account with this email already exists' | ✓ On network error: error message + retry button — form data not lost |
| Note: Display name is the only required personal field at signup. Avatar is optional and set later in Profile settings. |  |

| E1-002 Sign up with Apple |  |
| --- | --- |
| Persona: Active Reader As a new user, I want to sign up with my Apple ID so that I don't have to create a password. |  |
| Acceptance Criteria |  |
| ✓ Apple Sign In sheet presented natively via iOS AuthenticationServices | ✓ Display name pre-populated from Apple ID (editable before confirming) |
| ✓ Email may be hidden (Apple relay) — store relay address, treat as valid | ✓ On success: account created, proceed to genre picker |
| ✓ On cancellation: return to auth screen, no error |  |
| Note: Apple Sign In is required for App Store approval if any other third-party auth is offered. |  |

| E1-003 Sign up with Google |  |
| --- | --- |
| Persona: Active Reader As a new user, I want to sign up with my Google account so that I don't have to create a password. |  |
| Acceptance Criteria |  |
| ✓ Google OAuth sheet presented via Google Sign-In SDK | ✓ Display name and avatar pre-populated from Google profile (both editable) |
| ✓ On success: account created, proceed to genre picker | ✓ On cancellation: return to auth screen, no error |
| ✓ On Google API error: show error + fallback to email signup |  |

| E1-004 Log in to existing account |  |
| --- | --- |
| Persona: Active Reader As a returning user, I want to log in to my account so that I can access my library and friends. |  |
| Acceptance Criteria |  |
| ✓ Log in accepts email + password OR Apple ID OR Google account | ✓ On success: routed to Library tab |
| ✓ On wrong password: inline error, password field cleared, email retained | ✓ On unrecognized email: inline error 'No account found with this email' |
| ✓ 'Forgot password' link triggers reset email | ✓ Session persists — user stays logged in until they explicitly log out |

| E1-005 Genre taste picker |  |
| --- | --- |
| Persona: Active Reader As a new user completing onboarding, I want to pick my favourite genres so that my Discover recommendations are relevant from day one. |  |
| Acceptance Criteria |  |
| ✓ 12–16 genre tiles shown (Literary Fiction, Sci-Fi, Horror, Non-Fiction, History, Fantasy, Self-Help, Thriller, Biography, Mystery, Romance, Business, Philosophy, Science, Graphic Novel, Poetry) | ✓ User must select at least 3 to proceed |
| ✓ Selected tiles visually highlighted | ✓ Skip option available — Discover shows generic recs until rated books exist |
| ✓ Selections stored as user genre preferences, used as Claude API input | ✓ Preferences editable later in Settings |
| Depends on: E1-001, E1-002, E1-003 |  |

| E1-006 Referrer friend connect prompt |  |
| --- | --- |
| Persona: Active Reader As a new user who arrived via a friend's invite link, I want to be shown my inviting friend and connect with them in one tap so that my social graph starts with someone I know. |  |
| Acceptance Criteria |  |
| ✓ Referrer context resolved from deferred deep link token post-install | ✓ After genre picker: prompt shown — 'You were invited by [Name]. Add them as a friend?' |
| ✓ 'Yes' sends friend request; 'Not now' skips with no penalty | ✓ If token missing or expired: prompt not shown, onboarding continues normally |
| ✓ Friend request appears in referrer's Inbox as a pending request | ✓ Prompt only shown once — not repeated on subsequent opens |
| Depends on: E1-005, E11-004 Note: Deferred deep link resolution (E11-004) must complete before this screen is shown. If resolution is async, show genre picker first and insert this prompt when resolution completes. |  |

| E1-007 First book prompt (activation event) |  |
| --- | --- |
| Persona: Active Reader As a new user who just completed onboarding, I want to be prompted to log my first book so that my library immediately feels like mine. |  |
| Acceptance Criteria |  |
| ✓ After genre picker (and optional friend connect): Library tab shown with empty state | ✓ Empty state includes prompt: 'Log your first book. What have you read lately?' with prominent Add button |
| ✓ Tapping Add button opens Add Book search (E2-001) | ✓ First successful book log is the activation event — no further onboarding prompts shown |
| ✓ If user taps 'Skip for now': Library empty state remains, no further prompting |  |
| Depends on: E1-005 |  |

| E2 Book Logging — Library | 12 stories |
| --- | --- |

| E2-001 Search for a book to add |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to search for a book by title, author, or ISBN so that I can find and log it. |  |
| Acceptance Criteria |  |
| ✓ Full-screen search opens from + FAB on Library tab or from Add Book flow | ✓ Search field auto-focuses on open |
| ✓ Results appear within 1 second of each keystroke (debounced 300ms) | ✓ Each result shows: cover thumbnail, title, author, publish year |
| ✓ Open Library API queried first; Google Books queried on Open Library miss | ✓ Minimum 1 character to trigger search |
| ✓ No results state: 'No books found. Try a different title or author.' + manual entry option |  |
| Note: ISBN text search (type in the number) is in scope here. Barcode scanner is E2-002. |  |

| E2-002 Scan ISBN barcode to add a book |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to scan a book's barcode with my camera so that I can add it without typing. |  |
| Acceptance Criteria |  |
| ✓ Scan icon visible on Add Book search screen | ✓ Camera permission requested on first use with clear explanation |
| ✓ Viewfinder overlaid with barcode target guide | ✓ ISBN extracted and passed to Open Library / Google Books lookup |
| ✓ On successful scan: book result shown immediately for confirmation | ✓ On scan failure (poor lighting, damaged barcode): fallback to manual ISBN entry |
| ✓ On camera permission denied: show settings prompt, fall back to text search |  |
| Depends on: E2-001 |  |

| E2-003 Add a book to a shelf |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to add a book to one of my shelves (Reading, Read, Want to Read) so that I can track my relationship to it. |  |
| Acceptance Criteria |  |
| ✓ After selecting a book from search results: shelf picker shown (Reading / Read / Want to Read) | ✓ Tapping Read triggers finish-book flow (E2-005) |
| ✓ Tapping Reading or Want to Read: book added immediately, confirmation toast shown | ✓ Book appears at top of the relevant Library sub-tab |
| ✓ If book already on a shelf: shelf picker shows current status, allows change | ✓ Adding a book never requires a rating or note — always optional |
| Depends on: E2-001 |  |

| E2-004 Rate a book |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to give a book a star rating so that I can record how much I liked it and improve my recommendations. |  |
| Acceptance Criteria |  |
| ✓ Rating input: 1–5 stars, half-star increments (tap between stars for half-star) | ✓ Rating shown on book card in Library and on Book Detail |
| ✓ Rating editable at any time from Book Detail | ✓ Rating not required — book can be on Read shelf with no rating |
| ✓ Unrated books show empty stars as tap targets on Book Detail | ✓ Rating feeds Claude API rec generation as a primary signal |
| Depends on: E2-003 |  |

| E2-005 Finish-book flow (celebration + note) |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want a satisfying flow when I mark a book as Read so that finishing a book feels like a moment worth marking. |  |
| Acceptance Criteria |  |
| ✓ Triggered when book status is set to Read (from shelf picker or status change) | ✓ Step 1: Rating screen — 1–5 stars, half-star. Done button skips rating. |
| ✓ Step 2: Note field — 'What did you think? (optional)'. Keyboard does not auto-open. Done button skips note. | ✓ Step 3: Celebration screen — book cover, subtle animation, two CTAs: 'Share this read' (E8-001) and 'Back to library' |
| ✓ Entire flow completable in under 90 seconds | ✓ Back/cancel at any step saves progress (partial data not lost) |
| ✓ Celebration screen is the magic moment — animation and cover art must be polished |  |
| Depends on: E2-003, E2-004 Note: This is the product's signature flow. Polish is a product requirement, not a nice-to-have. |  |

| E2-006 Log a personal note on a book |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to write a personal note on a book so that I can capture what I got out of it. |  |
| Acceptance Criteria |  |
| ✓ Note field accessible from Book Detail at any time (not only during finish-book flow) | ✓ Note field is free text, no character limit in v1 |
| ✓ Note always shown to the user themselves on Book Detail | ✓ Note visibility governed by writer setting (default: Everyone) |
| ✓ Note editable and deletable at any time | ✓ Note field shows placeholder: 'What did you think?' when empty |
| Depends on: E2-003 |  |

| E2-007 Change a book's shelf status |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to change a book's status (e.g. from Want to Read to Reading) so that my shelf reflects where I actually am with it. |  |
| Acceptance Criteria |  |
| ✓ Status pill on Book Detail is tappable — opens shelf picker sheet | ✓ Changing to Read triggers finish-book flow (E2-005) |
| ✓ Changing to Reading or Want to Read: updates immediately with confirmation toast | ✓ Status change reflected immediately in Library sub-tabs |
| ✓ Previous shelf position not preserved — book moves to top of new shelf |  |
| Depends on: E2-003, E2-005 |  |

| E2-008 Log reading progress |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to log my current page or percentage through a book so that I can see how far I've gotten. |  |
| Acceptance Criteria |  |
| ✓ Progress input on Book Detail for books with status = Reading | ✓ Two input modes: page number or percentage (user can switch) |
| ✓ Progress shown as a progress bar on the book card in Library > Reading tab | ✓ Progress optional — never required to maintain Reading status |
| ✓ Progress cleared when book status changes to Read or Want to Read | ✓ Page count sourced from Open Library metadata where available; manual entry if absent |
| Depends on: E2-003 |  |

| E2-009 View own library — Reading tab |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to see all the books I'm currently reading so that I know what's in progress. |  |
| Acceptance Criteria |  |
| ✓ Library tab > Reading sub-tab shows all UserBooks with status=Reading | ✓ Cards: cover (2-col grid), title, author, progress bar (if progress logged) |
| ✓ Sort: most recently added/updated first (default), title A-Z, author A-Z | ✓ Empty state: 'Nothing in progress. Add a book you're reading now.' with Add button |
| ✓ Count shown in sub-tab label: 'Reading (3)' |  |
| Depends on: E2-003 |  |

| E2-010 View own library — Read tab |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to see all the books I've finished so that I can browse my reading history. |  |
| Acceptance Criteria |  |
| ✓ Library tab > Read sub-tab shows all UserBooks with status=Read | ✓ Cards: cover (2-col grid), title, author, star rating (if rated) |
| ✓ Sort: most recently finished first (default), title A-Z, rating high-low | ✓ Filter: by genre (sourced from Open Library metadata) |
| ✓ Empty state: 'Your finished books live here. Log your first one.' with Add button | ✓ Count shown in sub-tab label |
| Depends on: E2-003 |  |

| E2-011 View own library — Want to Read tab |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to see my reading backlog so that I can decide what to read next. |  |
| Acceptance Criteria |  |
| ✓ Library tab > Want to Read sub-tab shows all UserBooks with status=Want to Read | ✓ Cards: cover (2-col grid), title, author. No rating shown (not yet read). |
| ✓ Sort: most recently added first (default), title A-Z | ✓ Empty state: 'Books you want to read. Add one from a friend's shelf or Discover.' |
| ✓ Count shown in sub-tab label |  |
| Depends on: E2-003 |  |

| E2-012 Search own library |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to search my own library by title or author so that I can find a specific book I've logged. |  |
| Acceptance Criteria |  |
| ✓ Search icon in Library tab top bar opens full-screen search | ✓ Search scoped to own UserBooks only — not Open Library catalog |
| ✓ Results filtered in real time as user types | ✓ Results show shelf status pill (Reading / Read / Want to Read) |
| ✓ Works across all shelf statuses simultaneously | ✓ No results: 'Not in your library. Want to add it?' with shortcut to Add Book flow (E2-001) |
| ✓ Search dismissible by tapping cancel or swiping down |  |
| Depends on: E2-003 |  |

| E3 Book Detail | 6 stories |
| --- | --- |

| E3-001 View book detail page |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to see full details for a book so that I can understand what it is and manage my relationship to it. |  |
| Acceptance Criteria |  |
| ✓ Book detail reachable from: Library card, Discover card, Inbox rec, search result, friend's shelf, BookList | ✓ Header: cover image, title, author, publish year, page count, genres (from Open Library) |
| ✓ Status pill shows current shelf status or 'Add to shelf' if not logged | ✓ Rating row shown (filled if rated, empty stars as tap targets if not) |
| ✓ Action row at bottom: Recommend, Add to List, Share Card — persistent during scroll | ✓ Description (from Open Library) shown, collapsed to 3 lines with 'Read more' expand |
| ✓ Tapping cover image: full-screen cover view |  |
| Depends on: E2-001 |  |

| E3-002 View friend notes inline on book detail |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to see what my friends thought of a book when I open it so that I can get their perspective without leaving the page. |  |
| Acceptance Criteria |  |
| ✓ Below own note: 'Friends' section shows comments from connected friends | ✓ Shown only when viewer setting = Everyone or Friends only |
| ✓ Each friend comment: avatar, display name, star rating, note text, date | ✓ Comments ordered: friends first (alphabetical), then others (if viewer setting = Everyone) |
| ✓ Writer setting intersection enforced — friend's comment only shown if their writer setting permits | ✓ If no visible comments: section hidden entirely (not shown as empty) |
| ✓ 'Adjust who you see' link opens Privacy settings inline |  |
| Depends on: E3-001, E9-001, E9-002 |  |

| E3-003 View friend activity strip on book detail |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to see which of my friends have this book on their shelf so that I know who else is reading it. |  |
| Acceptance Criteria |  |
| ✓ Horizontal scroll strip of friend avatars who have this book on any shelf | ✓ Below each avatar: friend's shelf status pill (Reading / Read / Want to Read) |
| ✓ Strip only visible when at least one friend has the book | ✓ Tapping a friend's avatar opens their Friend Profile (E4-003) |
| ✓ Strip respects friend's library visibility setting — hidden friends not shown | ✓ Maximum 10 avatars shown in strip; '+N more' indicator if over 10 |
| Depends on: E3-001, E4-001 |  |

| E3-004 Recommend a book from book detail |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to recommend this book to a specific friend from the book detail page so that the action is one tap away when I'm thinking about it. |  |
| Acceptance Criteria |  |
| ✓ 'Recommend' action in bottom action row opens Send Recommendation sheet (E5-001) | ✓ Sheet pre-fills the current book |
| ✓ Recommend action available regardless of whether book is on own shelf | ✓ Recommend action not available if user has no friends yet — tapping shows 'Add friends to send recommendations' prompt |
| Depends on: E3-001, E5-001 |  |

| E3-005 Add book to a list from book detail |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to add this book to one of my lists from the book detail page so that I can curate without leaving my flow. |  |
| Acceptance Criteria |  |
| ✓ 'Add to List' action in bottom action row opens list picker sheet | ✓ List picker shows all user's lists with title and current book count |
| ✓ Multi-select not available from this flow — one list at a time | ✓ 'Create new list' option at bottom of picker — opens Create List flow (E6-001) then returns |
| ✓ Confirmation toast: 'Added to [List Name]' | ✓ If book already in a list: list shown with checkmark; tapping again removes it |
| Depends on: E3-001, E6-001 |  |

| E3-006 Add a friend's book to own shelf from book detail |  |
| --- | --- |
| Persona: Active Reader As a Active Reader browsing a friend's shelf, I want to add a book I see on their shelf to my own Want to Read list so that I can track it without leaving their profile. |  |
| Acceptance Criteria |  |
| ✓ 'Add to my shelf' CTA visible on Book Detail when opened from a friend's profile | ✓ Tapping adds book to Want to Read immediately — no shelf picker (Want to Read is the only sensible default here) |
| ✓ Confirmation toast: 'Added to Want to Read' | ✓ CTA changes to status pill after adding |
| ✓ CTA not shown when viewing own books |  |
| Depends on: E3-001, E4-003 |  |

| E4 Friends & Social Graph | 6 stories |
| --- | --- |

| E4-001 Send a friend invite via link |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to invite someone to be my friend on ShelfMate by sending them a link so that they can join my reading circle. |  |
| Acceptance Criteria |  |
| ✓ Friend invite accessible from Profile tab > Friends > Add Friend | ✓ Generates a unique invite deep link with from_user_id |
| ✓ Native OS share sheet opens: iMessage, email, WhatsApp, copy link, etc. | ✓ Link works for both existing ShelfMate users (creates friend request in their Inbox) and non-users (prompts download + referrer connect in onboarding) |
| ✓ Invite link does not expire in v1 | ✓ No limit on number of invites sent |
| Note: Deferred deep link handling for non-users covered in E11-003. |  |

| E4-002 Accept or deny a friend request |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to review incoming friend requests and accept or deny them so that I control who is in my social graph. |  |
| Acceptance Criteria |  |
| ✓ Friend requests appear in Inbox tab under 'Requests' filter | ✓ Each request shows: sender avatar, display name, mutual friends count (if any) |
| ✓ Accept: friendship created (status=Active), both users gain mutual visibility | ✓ Deny: request dismissed, sender not notified in v1 |
| ✓ Accepted request: confirmation toast, sender appears in friend list immediately | ✓ Request stays Pending until actioned — no auto-expiry in v1 |
| Depends on: E4-001 |  |

| E4-003 View a friend's profile |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to browse a friend's profile — their library, lists, and comments — so that I can see what they've been reading. |  |
| Acceptance Criteria |  |
| ✓ Friend Profile accessible from: friend list, book detail activity strip, inbox sender, recommendation sender | ✓ Header: avatar, display name, books-read count, currently reading (if visible) |
| ✓ 'Send Rec' button in header pre-fills friend as recipient (E5-001) | ✓ Three sub-tabs: Library / Lists / Comments |
| ✓ Library tab: friend's Read shelf (if visible) in 2-col card grid | ✓ Lists tab: friend's shared lists |
| ✓ Comments tab: friend's visible comments, chronological | ✓ Content respects friend's privacy settings — hidden content not shown and not mentioned |
| ✓ Tapping any book opens Book Detail (E3-001) |  |
| Depends on: E4-002 |  |

| E4-004 Block a friend |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to block a friend so that we can no longer see each other's content. |  |
| Acceptance Criteria |  |
| ✓ Block accessible from Friend Profile via overflow menu (three dots) | ✓ Confirmation prompt before blocking: 'Block [Name]? They won't be able to see your profile or send you recommendations.' |
| ✓ On confirm: friendship status set to Blocked, all mutual visibility severed immediately | ✓ Blocked user does not receive any notification |
| ✓ Blocked user disappears from blocker's friend list immediately | ✓ Blocked user cannot send recs, see library, lists, or comments |
| ✓ Block is one-way control — the blocking user initiates. Unblock available in Settings > Blocked Users. | ✓ Blocked users excluded at query level — not render level |
| Depends on: E4-002 Note: Block must propagate immediately. Cached content must be invalidated on block confirmation. |  |

| E4-005 Manage friends list |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to see and manage all my current friends in one place so that I know who is in my social graph. |  |
| Acceptance Criteria |  |
| ✓ Friends list accessible from Profile tab > Friends | ✓ Shows all Active friends: avatar, display name |
| ✓ Search/filter field at top for large friend lists | ✓ Tapping a friend opens their Friend Profile (E4-003) |
| ✓ Remove friend option in overflow menu — removes friendship bidirectionally, no notification | ✓ Pending requests section at top of list (with Accept/Deny inline) |
| ✓ 'Add Friend' button at top opens invite flow (E4-001) | ✓ Empty state: 'No friends yet. Invite someone you know.' |
| Depends on: E4-001, E4-002 |  |

| E4-006 Browse a friend's book detail with their note |  |
| --- | --- |
| Persona: Active Reader As a Active Reader browsing a friend's profile, I want to tap a book and see my friend's note and rating on the detail page so that I can read their thoughts before deciding to add it. |  |
| Acceptance Criteria |  |
| ✓ Tapping a book from friend's Library or Comments sub-tab opens Book Detail | ✓ Friend's note shown prominently if note_visible_to_friends=true AND friend's writer setting permits |
| ✓ Friend's rating shown below their note | ✓ Own note (if any) shown separately, above friend's note |
| ✓ Action row available: Recommend back, Add to my shelf (E3-006), Add to list | ✓ 'Add to my shelf' CTA visible since this book is not on own shelf (likely) |
| Depends on: E4-003, E3-001 |  |

| E5 Recommendations — Friend to Friend | 5 stories |
| --- | --- |

| E5-001 Send a book recommendation to a friend |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to recommend a specific book to a specific friend with a personal note so that the rec has context and feels personal. |  |
| Acceptance Criteria |  |
| ✓ Send Rec accessible from: Book Detail action row, Friend Profile header | ✓ Step 1 — Pick book: search field (if opened from Friend Profile) OR pre-filled (if opened from Book Detail) |
| ✓ Step 2 — Pick friend: friend list with avatars, names, search field. Single selection. | ✓ Step 3 — Write note: text field 'Add a note to [Name] (optional)'. Keyboard opens automatically. |
| ✓ Send button generates deep link (rec_id, book_id, from_user_id, note) and opens OS share sheet | ✓ Rec record created: status=PENDING |
| ✓ Confirmation toast: 'Recommendation sent to [Name]' | ✓ If user has no friends: step 2 replaced with 'Add friends first' prompt |
| Depends on: E4-002 Note: v1: single recipient only. Multi-recipient is backlog. |  |

| E5-002 Receive a book recommendation in inbox |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to see incoming book recommendations from friends in my inbox so that I can act on them. |  |
| Acceptance Criteria |  |
| ✓ Incoming recs appear in Inbox tab — badge count shown on tab | ✓ Each rec card: sender avatar, sender name, book cover, book title, author, sender's note (full text if short, truncated with 'Read more' if long) |
| ✓ Accept and Dismiss action buttons on each card | ✓ Tapping book cover or title opens Book Detail (E3-001) |
| ✓ Recs sorted by most recent first | ✓ 'Recs' filter in Inbox to separate from friend requests and notifications |
| ✓ Unread recs visually distinguished (bold title or unread indicator) |  |
| Depends on: E5-001 |  |

| E5-003 Accept a recommendation |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to accept a book recommendation so that it's added to my Want to Read shelf. |  |
| Acceptance Criteria |  |
| ✓ Tapping Accept on a rec card: book added to Want to Read shelf immediately | ✓ Rec status updated to ACCEPTED |
| ✓ Rec card removed from Inbox (or marked as accepted with visual indicator) | ✓ Confirmation toast: '[Book Title] added to Want to Read' |
| ✓ Sender not notified of acceptance in v1 | ✓ If book already on a shelf: toast indicates which shelf it's already on, still marks rec as Accepted |
| Depends on: E5-002 |  |

| E5-004 Dismiss a recommendation |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to dismiss a recommendation I don't want so that it's cleared from my inbox. |  |
| Acceptance Criteria |  |
| ✓ Tapping Dismiss on rec card: rec archived, removed from active Inbox | ✓ Rec status updated to DISMISSED |
| ✓ Book not added to any shelf | ✓ Sender not notified of dismissal |
| ✓ Dismissed recs accessible in rec history (E5-005) for 30 days, then pruned | ✓ No undo in v1 — once dismissed, re-display requires sender to send again |
| Depends on: E5-002 |  |

| E5-005 View recommendation history |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to see a history of recommendations I've sent and received so that I can track my rec activity. |  |
| Acceptance Criteria |  |
| ✓ Rec history accessible from Inbox tab > 'History' filter or Profile tab | ✓ Two sections: Sent / Received |
| ✓ Sent: book cover, recipient name, date sent, status (Pending / Accepted / Dismissed) | ✓ Received: book cover, sender name, date received, status (Accepted / Dismissed / Pending) |
| ✓ Sorted by most recent first | ✓ Tapping any rec opens the book detail (E3-001) |
| ✓ Empty state: 'No recommendation history yet.' |  |
| Depends on: E5-001, E5-002 |  |

| E6 Book Lists | 7 stories |
| --- | --- |

| E6-001 Create a book list |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to create a named book list so that I can curate a themed collection. |  |
| Acceptance Criteria |  |
| ✓ Create List accessible from Lists tab > + button | ✓ Form: list name (required, max 80 chars), description (optional, max 280 chars) |
| ✓ Create button disabled until name is entered | ✓ On create: empty list created, 'Add books' prompt shown immediately |
| ✓ New list appears at top of My Lists | ✓ List visibility defaults to Private on creation |

| E6-002 Add books to a list |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to add books to one of my lists so that it becomes a meaningful collection. |  |
| Acceptance Criteria |  |
| ✓ Add books accessible from List Detail > Edit > Add Books | ✓ Search field: searches own library first, then Open Library |
| ✓ Multi-select enabled — add multiple books in one flow | ✓ Books shown in selection order in the list |
| ✓ Duplicate prevention: books already in the list shown with checkmark, not re-addable | ✓ 'Done' button adds selected books and returns to List Detail |
| ✓ Books can also be added from Book Detail > Add to List (E3-005) |  |
| Depends on: E6-001 |  |

| E6-003 Reorder books in a list |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to reorder the books in my list so that the sequence reflects my intent. |  |
| Acceptance Criteria |  |
| ✓ Reorder available in List Detail > Edit mode | ✓ Drag handle visible on each book card in edit mode |
| ✓ Drag-to-reorder updates position in real time | ✓ Order saved automatically on drag completion |
| ✓ No undo — drag is immediate | ✓ Reorder only available to list owner |
| Depends on: E6-002 |  |

| E6-004 Share a list with a specific friend |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to share one of my lists with a specific friend so that they can browse it. |  |
| Acceptance Criteria |  |
| ✓ Share accessible from List Detail > Share button | ✓ Option 1: 'Share with friends' — opens friend picker (multi-select) |
| ✓ Selected friends gain read-only access to the list in their Lists tab > 'Shared with Me' section | ✓ Friend sees list title, description, all books (with covers) |
| ✓ Owner can revoke access per friend from List Detail > Share > Manage | ✓ Shared friends notified in Inbox: '[Name] shared a list with you: [List Name]' |
| Depends on: E6-001, E4-002 |  |

| E6-005 Make a list public |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to make one of my lists publicly accessible via a link so that anyone can browse it — no account required. |  |
| Acceptance Criteria |  |
| ✓ 'Make public' option in List Detail > Share | ✓ Generates a unique public URL for the list |
| ✓ Public URL opens a read-only web page: list title, description, books with covers (no user comments or personal data) | ✓ 'Copy link' button copies URL to clipboard |
| ✓ Public toggle can be turned off — URL immediately returns 'This list is no longer public' page | ✓ Public status shown in List Detail header with public link displayed |
| ✓ Public list does not expose owner's full profile — only the list content |  |
| Depends on: E6-001 Note: Public list web page is part of E10-004. |  |

| E6-006 Browse a friend's shared list |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to browse a list a friend has shared with me so that I can discover books they recommend. |  |
| Acceptance Criteria |  |
| ✓ Shared lists appear in Lists tab > 'Shared with Me' section | ✓ Card shows: list owner avatar, list title, description, book count, cover thumbnails |
| ✓ Tapping opens List Detail (read-only): all books in order, owner's name, description | ✓ Tapping a book opens Book Detail (E3-001) |
| ✓ 'Add to my shelf' available on each book in the list (adds to Want to Read) | ✓ Cannot edit, reorder, or share a friend's list (read-only) |
| Depends on: E6-004, E4-002 |  |

| E6-007 Remove a book from a list |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to remove a book from one of my lists so that I can keep the list accurate. |  |
| Acceptance Criteria |  |
| ✓ Remove available in List Detail > Edit mode | ✓ Swipe left on book card reveals 'Remove' action, OR tap and hold for context menu |
| ✓ Confirmation not required — remove is immediate | ✓ Removed book no longer appears in the list |
| ✓ Book remains on user's shelf — list removal does not affect shelf status | ✓ Undo available via toast for 5 seconds after removal |
| Depends on: E6-002 |  |

| E7 Discover — AI Recommendations | 6 stories |
| --- | --- |

| E7-001 Load Discover tab with cached recommendations |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to open the Discover tab and immediately see recommendations so that I don't have to wait for them to load. |  |
| Acceptance Criteria |  |
| ✓ On Discover tab open: cached recs displayed instantly if cache age < 24 hours | ✓ Cache freshness indicator not shown to user — experience is seamless |
| ✓ If cache is stale (> 24h): skeleton loading state shown while Claude API is called | ✓ Claude API input: user's rated UserBooks (title, author, rating), genre preferences, not-interested signals |
| ✓ Claude response: ranked list of book titles/authors + 1–2 sentence reasoning per rec | ✓ Rec-to-book resolution: titles/authors resolved to Open Library book_ids for cover fetch |
| ✓ Cache stored per user, 24h TTL |  |
| Depends on: E1-005 Note: If user has fewer than 3 rated books: empty state shown (E7-005). Genre preferences from E1-005 used as supplementary signal. |  |

| E7-002 Pull to refresh recommendations |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to pull to refresh on the Discover tab so that I can get fresh recommendations when I want them. |  |
| Acceptance Criteria |  |
| ✓ Standard pull-to-refresh gesture on Discover tab | ✓ Throttle: max 1 manual refresh per 10 minutes |
| ✓ Within throttle window: toast shown 'Recs refreshed recently — check back in X minutes.' No API call made. | ✓ Outside throttle window: cache invalidated, new Claude API call made, skeleton loading shown |
| ✓ On API error during refresh: cached recs restored with quiet notice 'Showing recent recommendations' | ✓ Throttle resets after 10 minutes from last refresh |
| Depends on: E7-001 |  |

| E7-003 Save a recommendation to Want to Read |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to save a recommended book to my Want to Read shelf directly from the Discover tab so that I don't lose track of it. |  |
| Acceptance Criteria |  |
| ✓ Each rec card has a 'Save' action (bookmark icon or button) | ✓ Tapping Save: book added to Want to Read shelf, card marked as saved (visual indicator) |
| ✓ Confirmation toast: '[Book Title] added to Want to Read' | ✓ Saved card remains in Discover feed — not removed |
| ✓ If book already on a shelf: toast indicates current shelf, Save action shows shelf status instead |  |
| Depends on: E7-001, E2-003 |  |

| E7-004 Dismiss a recommendation (Not Interested) |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to dismiss a recommendation I'm not interested in so that future recs are more relevant. |  |
| Acceptance Criteria |  |
| ✓ Each rec card has a 'Not Interested' action (X icon) | ✓ Tapping Not Interested: card dismissed from feed, signal stored |
| ✓ Signal stored as a 'not-interested' flag on the rec (book_id + user_id) | ✓ Next Claude API call includes not-interested signals in input — Claude deprioritizes similar books |
| ✓ No undo in v1 | ✓ Dismissed cards not shown again unless recs are reset (no reset UI in v1) |
| Depends on: E7-001 |  |

| E7-005 Discover tab empty state (insufficient rated books) |  |
| --- | --- |
| Persona: Active Reader As a Active Reader with few rated books, I want to understand why I'm not seeing recommendations so that I know what to do next. |  |
| Acceptance Criteria |  |
| ✓ Shown when user has fewer than 3 rated books in their Read shelf | ✓ Message: 'Rate a few books you've read and we'll find your next one.' |
| ✓ CTA: shortcut to Library > Read tab with a rating prompt | ✓ Empty state not shown to users with 3+ rated books — they always get recs (cached or fresh) |
| ✓ Genre preferences from onboarding used as supplementary signal even with few rated books — so some recs may appear earlier |  |
| Depends on: E7-001 |  |

| E7-006 Filter recommendations by genre |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to filter my recommendations by genre so that I can find what I'm in the mood for. |  |
| Acceptance Criteria |  |
| ✓ Genre filter chips displayed horizontally at top of Discover tab | ✓ Chips sourced from user's genre preferences (set in onboarding, editable in Settings) |
| ✓ 'All' chip always first and selected by default | ✓ Tapping a chip filters the current cached rec set — no new API call |
| ✓ Filter is additive for one chip at a time (single-select per genre) | ✓ If no recs match selected genre: 'No recs in this genre right now. Pull to refresh for more.' |
| ✓ Filter state not persisted between sessions — resets to 'All' on next open |  |
| Depends on: E7-001 |  |

| E8 Share Card | 5 stories |
| --- | --- |

| E8-001 Generate a share card from the finish-book flow |  |
| --- | --- |
| Persona: Active Reader As a Active Reader who just finished a book, I want to generate a beautiful share card so that I can post my read to social media. |  |
| Acceptance Criteria |  |
| ✓ Share card screen accessible from finish-book flow celebration screen (E2-005) via 'Share this read' CTA | ✓ Card renders immediately: book cover (cached), title, author, star rating (if rated), user display name, ShelfMate wordmark |
| ✓ Card dimensions: 9:16 (portrait — optimised for Instagram Stories as primary target) | ✓ Cover fetch uses cached image — never waits on network at generation time |
| ✓ If cover unavailable: text-only card (title + author on brand-colored background with wordmark) | ✓ Card rendered to PNG before export |
| Depends on: E2-005 Note: This is a first-class product moment. Card quality is a product requirement. |  |

| E8-002 Generate a share card from book detail |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to generate a share card for a finished book at any time — not just right after finishing — so that I can share on my schedule. |  |
| Acceptance Criteria |  |
| ✓ 'Share Card' action in Book Detail bottom action row for books with status=Read | ✓ Same card generation flow as E8-001 |
| ✓ Not available for books with status=Reading or Want to Read | ✓ If accessed for a book with no rating: card shown without stars (graceful degradation) |
| Depends on: E3-001, E8-001 |  |

| E8-003 Customise share card before exporting |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to adjust what appears on my share card before posting so that I control what I share. |  |
| Acceptance Criteria |  |
| ✓ Toggle: show/hide star rating on card | ✓ Toggle: show/hide display name on card |
| ✓ Both toggles default to 'show' | ✓ Card preview updates in real time as toggles change |
| ✓ No text editing of card content in v1 — only show/hide controls | ✓ Toggle state not persisted between sessions (resets to defaults on next share) |
| Depends on: E8-001 |  |

| E8-004 Export share card via OS share sheet |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to share my card to Instagram, Threads, X, or iMessage so that my friends can see what I've been reading. |  |
| Acceptance Criteria |  |
| ✓ 'Share' button on share card preview opens native OS share sheet | ✓ PNG file passed to share sheet — works with any app that accepts image files |
| ✓ 'Save to Camera Roll' always available as a fallback option (first in sheet) | ✓ Suggested caption pre-populated with book title and profile link: 'Just finished [Book Title] on @ShelfMate [profile link]' — user can edit before posting |
| ✓ ShelfMate does not integrate directly with any social platform API — OS handles posting | ✓ On share completion: confirmation shown, user returned to share card screen |
| Depends on: E8-001, E8-003 |  |

| E8-005 Annual reading recap card |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want a shareable annual reading recap card so that I can celebrate my year in books. |  |
| Acceptance Criteria |  |
| ✓ Recap card generated from Read shelf for the current calendar year | ✓ Stats included: total books finished, total pages (estimated from Open Library page counts), top genre, highest-rated book |
| ✓ Card styled distinctly from single-book share card — same dimensions (9:16) but different layout | ✓ Generated on demand from Profile tab > 'Year in Books' section |
| ✓ Exported via same OS share sheet flow as E8-004 | ✓ If fewer than 5 books read in the year: 'You've read X books this year — keep going!' variant card |
| ✓ Available year-round, not just December |  |
| Depends on: E8-004 |  |

| E9 Privacy & Settings | 5 stories |
| --- | --- |

| E9-001 Set comment writer setting |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to control who can see my notes on books so that I share my thoughts on my own terms. |  |
| Acceptance Criteria |  |
| ✓ Settings > Privacy > 'Who can see your notes' | ✓ Three options: Everyone / Friends only / Only me |
| ✓ Default: Everyone | ✓ Change takes effect immediately — no page reload required |
| ✓ Change propagates to all book pages in real time (or near-real-time — no stale cache) | ✓ Setting applies globally to all the user's comments on all books — not per-book |
| ✓ Current setting shown in Settings with clear label |  |
| Note: This is one of the highest-risk shared data points. Propagation must be immediate. |  |

| E9-002 Set comment viewer setting |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to control whose comments I see on book pages so that I can customise my reading experience. |  |
| Acceptance Criteria |  |
| ✓ Settings > Privacy > 'Whose notes you see on books' | ✓ Three options: Everyone / Friends only / Only mine |
| ✓ Default: Everyone | ✓ Change takes effect immediately on all book detail pages |
| ✓ Intersection rule: more restrictive of viewer setting and commenter's writer setting wins | ✓ Toggle also accessible inline from Book Detail comment section (opens full Settings screen, not inline change) |

| E9-003 Set library visibility |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to control whether my friends can see my library so that I can keep my reading private if I choose. |  |
| Acceptance Criteria |  |
| ✓ Settings > Privacy > 'Library visibility' | ✓ Two options: Visible to friends / Hidden |
| ✓ Default: Visible to friends | ✓ When Hidden: friends cannot see any shelf (Reading, Read, Want to Read) on user's Friend Profile |
| ✓ Currently reading also hidden when library is hidden (overrides separately setting) | ✓ Change takes effect immediately |

| E9-004 Set currently reading visibility |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to control whether my in-progress book appears on my profile so that I can keep it private. |  |
| Acceptance Criteria |  |
| ✓ Settings > Privacy > 'Show what you're currently reading' | ✓ Two options: Visible / Hidden |
| ✓ Default: Visible | ✓ When Hidden: 'Currently reading' section absent from own Friend Profile and Inviter Profile (non-user web view) |
| ✓ Independent of library visibility — can hide currently reading while keeping Read shelf visible | ✓ Change takes effect immediately |

| E9-005 Edit profile (display name and avatar) |  |
| --- | --- |
| Persona: Active Reader As a Active Reader, I want to update my display name and profile photo so that my friends recognise me. |  |
| Acceptance Criteria |  |
| ✓ Profile tab > Edit Profile (pencil icon) | ✓ Display name: text field, max 50 chars, required |
| ✓ Avatar: tap to open camera or photo library; image cropped to square; max 5MB | ✓ Avatar upload compresses to max 500KB before storage |
| ✓ Changes saved on 'Save' tap — not auto-saved | ✓ Display name shown immediately across all surfaces after save |
| ✓ Cancel reverts all unsaved changes |  |

| E10 Non-User Web Surface | 5 stories |
| --- | --- |

| E10-001 Direct rec landing page |  |
| --- | --- |
| Persona: Invited Non-User As a Invited Non-User, I want to open a link I received and immediately see the book and my friend's note — without being asked to log in — so that I can read the recommendation. |  |
| Acceptance Criteria |  |
| ✓ Page loads from rec deep link (rec_id or book_id + from_user_id in URL params) | ✓ Above the fold: book cover (large), book title, author, sender display name, sender's full note |
| ✓ Load time: above-fold content renders within 2 seconds on LTE — hard requirement | ✓ No login wall, no sign-up modal, no account prompt above the fold |
| ✓ Below note: secondary text CTA 'See [Name]'s shelf →' — subdued styling, not a button | ✓ ShelfMate wordmark at top (brand only — not a link to login) |
| ✓ If rec not found: branded 'This recommendation is no longer available' page — not a 404 |  |
| Depends on: E5-001 Note: This page is the highest-leverage surface in the product. Load performance is a product requirement. |  |

| E10-002 Social discovery landing page |  |
| --- | --- |
| Persona: Invited Non-User As a Invited Non-User who saw a share card on social media, I want to tap a link and see what the person just finished reading so that I can decide if I'm interested. |  |
| Acceptance Criteria |  |
| ✓ Page loads from profile link (user_id in URL path) | ✓ Content: '[Name] just finished [Book Title].' Book cover. Single action button: 'See their shelf →' |
| ✓ Simpler than E10-001 — no personal note (this is a public broadcast, not a targeted rec) | ✓ No login wall |
| ✓ Book context optional — page works with or without a specific book being highlighted | ✓ 'See their shelf →' opens Inviter Profile (E10-003) |
| ✓ If user account not found: branded fallback page — not a 404 |  |
| Depends on: E8-004 |  |

| E10-003 Inviter profile — read-only web view |  |
| --- | --- |
| Persona: Invited Non-User As a Invited Non-User, I want to browse the ShelfMate profile of the person who shared with me so that I can get a sense of their taste before deciding to join. |  |
| Acceptance Criteria |  |
| ✓ Accessible from 'See their shelf →' on both E10-001 and E10-002 | ✓ Header: avatar, display name, books-read count, currently reading (if visible per privacy settings) |
| ✓ Three content sections: Currently Reading (if visible), Recent Comments (max 5, most recent, per writer setting = Everyone only), Public BookLists | ✓ No login wall — all content browsable without account |
| ✓ Persistent bottom banner: 'Track your reads and share with friends — join ShelfMate.' CTA: 'Join ShelfMate' → App Store / Play Store | ✓ Banner is fixed to bottom, never blocks content, no dismiss button |
| ✓ Content respects inviter's privacy settings — Friends only and Only me content never shown here |  |
| Depends on: E10-001, E10-002 |  |

| E10-004 Public list web page |  |
| --- | --- |
| Persona: Invited Non-User As a Anyone with the link, I want to browse a public ShelfMate book list without logging in so that I can see what's on it. |  |
| Acceptance Criteria |  |
| ✓ Accessible from public list link (generated in E6-005) | ✓ Content: list title, description, books in order with cover images, owner display name |
| ✓ Each book: cover, title, author — no ratings or comments from other users | ✓ Soft footer CTA: 'Make your own lists on ShelfMate' → App Store |
| ✓ If list visibility changed to Private after link was shared: 'This list is no longer public' branded page — not a 404 | ✓ Page rendered at request time (not cached statically) so visibility changes propagate immediately |
| ✓ No user-identifying data beyond list owner's display name |  |
| Depends on: E6-005 |  |

| E10-005 Join ShelfMate CTA and App Store redirect |  |
| --- | --- |
| Persona: Invited Non-User As a Invited Non-User who has decided to join, I want tapping the join CTA to take me directly to the App Store so that downloading is one tap. |  |
| Acceptance Criteria |  |
| ✓ 'Join ShelfMate' CTA on Inviter Profile (E10-003) and Public List page (E10-004) | ✓ On iOS: redirects to App Store listing for ShelfMate iOS app |
| ✓ On Android: redirects to Play Store listing for ShelfMate Android app | ✓ Platform detected from user agent |
| ✓ If platform detection fails: redirects to a simple page with both store badges | ✓ Deep link context (referrer token) attached to redirect URL for deferred resolution post-install (E11-004) |
| ✓ CTA label: 'Join ShelfMate' — not 'Download' or 'Install' — keeps tone aspirational |  |
| Depends on: E10-003, E11-004 |  |

| E11 Deep Links & Referral | 4 stories |
| --- | --- |

| E11-001 Generate and resolve rec deep link |  |
| --- | --- |
| Persona: System As a the system, I want to generate a unique deep link when a rec is sent and resolve it correctly when clicked so that both app users and non-users land in the right place. |  |
| Acceptance Criteria |  |
| ✓ Deep link generated on rec send (E5-001): encodes rec_id, book_id, from_user_id | ✓ Link format: shelfmate.app/rec/[rec_id] (or equivalent short URL) |
| ✓ On click — app installed: opens ShelfMate, routes to Inbox, rec surfaced | ✓ On click — app not installed: opens Direct Rec Landing web page (E10-001) |
| ✓ Web page fetches rec content from rec_id in URL | ✓ Links do not expire in v1 |
| ✓ Malformed or missing rec_id: branded fallback page, not a 404 |  |
| Depends on: E5-001, E10-001 |  |

| E11-002 Generate and resolve profile deep link |  |
| --- | --- |
| Persona: System As a the system, I want to generate a profile link that works on web and in-app so that share cards and social posts correctly link to a user's profile. |  |
| Acceptance Criteria |  |
| ✓ Profile link format: shelfmate.app/u/[user_id] | ✓ Generated at share card export time (E8-004) and available from Profile tab |
| ✓ On click — app installed: opens ShelfMate, routes to the user's Friend Profile (E4-003) | ✓ On click — app not installed: opens Social Discovery Landing (E10-002) then Inviter Profile (E10-003) |
| ✓ If user account not found or profile set to private: branded fallback — not a 404 | ✓ Profile links do not expire |
| Depends on: E8-004, E10-002 |  |

| E11-003 Generate and resolve friend invite deep link |  |
| --- | --- |
| Persona: System As a the system, I want to generate a friend invite link that routes correctly for both existing users and non-users so that the invite always results in a connection. |  |
| Acceptance Criteria |  |
| ✓ Invite link generated in E4-001: encodes from_user_id and link type = friend_invite | ✓ On click — existing ShelfMate user: opens app, friend request created in recipient's Inbox (E4-002) |
| ✓ On click — non-user: opens App Store / Play Store with deferred deep link token attached (E11-004) | ✓ Links do not expire in v1 |
| ✓ On malformed link: branded fallback — not a 404 |  |
| Depends on: E4-001, E11-004 |  |

| E11-004 Deferred deep link post-install resolution |  |
| --- | --- |
| Persona: System As a the system, I want to resolve referrer context after a non-user installs the app so that their first friend is automatically surfaced in onboarding. |  |
| Acceptance Criteria |  |
| ✓ Deferred deep link service (Branch.io or equivalent) holds referrer token on App Store redirect | ✓ Token contains: from_user_id, link type (rec / profile / friend_invite) |
| ✓ On first app open post-install: token resolved and from_user_id surfaced | ✓ Token passed to onboarding flow (E1-006) to show friend connect prompt |
| ✓ Token expiry: 30 days | ✓ On token resolution failure (expired, service down, OS-stripped): onboarding continues without referrer — no error shown to user |
| ✓ Token consumed on first resolution — not reused |  |
| Depends on: E1-006, E10-005 Note: This is the highest-complexity seam in the product. Must be built in v1 — do not defer. Failure mode (no referrer) is acceptable; absence of the feature means the social graph never starts with a pre-existing edge. |  |

# Phase 5 Quality Gate

Per the Product Architecture SOP, the following conditions must be met before development begins.

- Every story has a complete user statement (As a... I want... so that...).

- Every story has specific, testable acceptance criteria.

- Dependencies between stories are explicit and form no circular references.

- All epics are represented and cover the full scope defined in Phase 3 (IA) and Phase 4 (Handoffs).

- The story set is reviewed by both the PMP and the architect before development sequencing begins.

Development sequencing note: Stories within an epic should be sequenced by dependency order, not epic order. E11-004 (deferred deep linking) has cross-epic dependencies and should be prioritised early despite being in a later epic. Recommend architect produces a dependency graph before sprint planning.

ShelfMate  |  05-epics-and-stories.md  |  Phase 5  |  Bunshin Development Studios  |  Confidential