📚

SHELFMATE

MVP Overview — v1 Scope Contract

Product Architecture Phase 6  |  Bunshin Development Studios  |  Labs

This document is the authoritative scope contract for ShelfMate v1.

# 1. Product Identity

| Product name | ShelfMate |
| --- | --- |
| Type | Consumer social mobile app — iOS + Android |
| Project class | Labs — internal build, organic seeding, traction-gated expansion |
| Team | Two-person: PMP (product) + architect (engineering). Full-send — no scope limit. |
| Book data | Open Library API (primary) + Google Books API (fallback/covers) |
| AI recs | Anthropic Claude API (claude-sonnet-4-20250514) |
| Auth | Email/password + Apple Sign In + Google OAuth |
| Monetisation | None in v1 — free, no ads, no paywall, no in-app purchase |
| Non-user surface | Mobile web landing pages — no separate web app |
| Version | v1 — full feature build. No P2/P3 deferral. |

# 2. What ShelfMate Is

The product in one paragraph ShelfMate is a personal book tracking and social sharing app for people who read and want to share their reading life with the people they actually know. You log what you read, rate it, write a note, and your close friends can see it — not the internet. You recommend books directly to specific friends with a personal message, not a generic share. You build curated lists with personality. When you finish a book, the app gives you a moment to mark it and a beautiful card to share. And when a friend who doesn't have the app yet receives your rec link, they land on a page that shows them your note, your shelf, your lists — and decides for themselves if they want in. No login wall. No hard sell. The product sells itself.

# 3. The Problem We Solve

Goodreads is bloated, Amazon-owned, and widely resented. StoryGraph is data-rich but socially thin. Fable is community-focused but impersonal. None of them do the one thing readers actually want: share what they're reading with the specific people in their life, with context, in a way that feels intentional.

| Pain point | What readers do today | What ShelfMate does instead |
| --- | --- | --- |
| Recommending a book to a friend | Text message with a title. Context lives in the chat thread and gets buried. | Direct rec with a personal note, delivered as a link. Lives in the app with the book. |
| Tracking what they've read | Notes app, memory, or a Goodreads profile they haven't touched in two years. | One shelf. Their history, their ratings, their notes. Canonical. |
| Sharing their reading life | Instagram story with a book cover. No context. Feels performative. | Polished share card with rating and name. Opt-in. Feels earned. |
| Getting a recommendation | Google 'best books like X'. Generic listicles. No personal context. | AI recs based on their actual rated shelf, with a plain-English reason. |
| Curating a book list | DM a list to a friend. Flat text. No covers. Dies in chat. | Named list with covers, descriptions, shareable link. Personality-driven. |

# 4. Who It's For

### Primary — The Active Reader

A person who reads regularly and has friends who share their reading life. They already recommend books over text, track reads informally, and share the occasional book photo on Instagram. ShelfMate replaces all of that with one place that does it better. They are the product's engine — every feature exists to serve them.

### Secondary — The Invited Non-User

A person who doesn't have ShelfMate but receives a link from an Active Reader — a rec, a share card, a list. They are the product's growth seam. The non-user experience is designed to convert them without demanding anything. No login wall. Content first. Join when it feels right.

Design priority order 1. Active Reader — Logging Mode (finish-book flow). 2. Invited Non-User — Direct Rec landing (Flow 1). 3. Active Reader — Social Mode (friend layer). 4. Invited Non-User — Profile browse (Flow 1b). 5. Active Reader — Curation Mode (lists, notes). 6. Invited Non-User — Social discovery (Flow 2). When in doubt, serve this order.

# 5. v1 Scope Contract

This is the authoritative in/out scope line. Both product and engineering sign off on this before development begins. Anything not on the In scope list requires a scope change discussion — it does not get added quietly.

| ✓ In scope — v1 | ✗ Explicitly out of scope |
| --- | --- |
| Auth: email/password, Apple Sign In, Google OAuth | Web app (desktop or mobile browser — app only) |
| Genre taste picker (onboarding) | Paid features / subscription / in-app purchase |
| Referrer friend connect (deferred deep link) | Advertisements |
| First book prompt — activation event | Direct platform API integration (Instagram, X, etc.) |
| Book search by title, author, ISBN (text) | Author follow / new release alerts |
| ISBN barcode scanner | Reading clubs / group reads |
| Add book to shelf (Reading / Read / Want to Read) | Global feed (what strangers are reading) |
| Rate a book (1–5 stars, half-star) | Public user profiles (friend graph only) |
| Finish-book flow (celebrate + note + share card prompt) | Push notifications (v1.1 — not v1) |
| Log a personal note on any book | Goodreads / StoryGraph CSV import |
| Change shelf status | Collaborative lists (friend edits your list) |
| Log reading progress (page or %) | Multi-recipient recommendations |
| View library — all three sub-tabs | Reading challenges / goals |
| Search own library | Book club features |
| Book detail page (full anatomy) | Audiobook / ebook integration |
| Friend notes visible inline on book detail | Publisher or author accounts |
| Friend activity strip on book detail | Comments on comments (replies) |
| Send friend invite (link — email/SMS/social) | Likes or reactions on comments |
| Accept / deny friend request | In-app messaging / chat |
| View friend profile (library / lists / comments tabs) | Book price / purchase links |
| Block a friend | Library / bookstore locator |
| Manage friends list | Reading streaks or gamification |
| Send book rec to a specific friend with note | External analytics (Mixpanel, Amplitude) — v1.1 |
| Receive rec in Inbox | Admin dashboard or moderation tools — v1.1 |
| Accept / dismiss a rec | User reporting / flagging — v1.1 |
| Rec history (sent + received) |  |
| Create a named book list |  |
| Add / remove / reorder books in a list |  |
| Share list with specific friends |  |
| Make a list public (web link) |  |
| Browse a friend's shared list |  |
| Discover tab — AI recs (cached, pull-to-refresh) |  |
| Save / dismiss recs from Discover |  |
| Genre filter chips on Discover |  |
| Generate share card (finish-book flow + book detail) |  |
| Customise share card (toggle rating / name) |  |
| Export share card via OS share sheet |  |
| Annual reading recap card |  |
| Comment writer setting (Everyone / Friends / Only me) |  |
| Comment viewer setting (Everyone / Friends / Only mine) |  |
| Library visibility setting |  |
| Currently reading visibility setting |  |
| Edit profile (display name + avatar) |  |
| Direct rec landing page (web — no login wall) |  |
| Social discovery landing page (web) |  |
| Inviter profile — read-only web view |  |
| Public list web page |  |
| Join ShelfMate CTA + App Store redirect |  |
| Rec deep link (generate + resolve) |  |
| Profile deep link (generate + resolve) |  |
| Friend invite deep link + deferred deep linking |  |
| Post-install referrer resolution |  |

# 6. Epic Summary — All 66 Stories

| Epic | Title | Stories | Core capability delivered |
| --- | --- | --- | --- |
| E1 | Auth & Onboarding | 7 | User can create an account (email/Apple/Google), pick genres, connect with referrer friend, and log their first book. |
| E2 | Book Logging — Library | 12 | User can search, scan, add, rate, note, and track all books across three shelves. The finish-book flow is the signature moment. |
| E3 | Book Detail | 6 | The central screen. Full book metadata, friend notes inline, activity strip, action row. Every workflow passes through here. |
| E4 | Friends & Social Graph | 6 | Mutual friend connections via invite link. Friend profiles with library, lists, and comments sub-tabs. Block available. |
| E5 | Recs — Friend to Friend | 5 | Send a targeted rec with a personal note. Receive, accept, dismiss. Rec history. The social seam of the product. |
| E6 | Book Lists | 7 | Create, curate, and share named lists. Public web links. Browse friends' lists. The personality layer. |
| E7 | Discover — AI Recs | 6 | Claude API-powered recommendations. Cached, refreshable, dismissable. Genre filter. The 'what next?' answer. |
| E8 | Share Card | 5 | Polished finish-book share card. Customisable. Exported via OS share sheet. Annual recap card. The organic growth mechanic. |
| E9 | Privacy & Settings | 5 | Writer setting, viewer setting, library visibility, currently reading toggle, profile edit. Full privacy control. |
| E10 | Non-User Web Surface | 5 | Rec landing page, social discovery page, inviter profile, public list. No login wall on any of them. |
| E11 | Deep Links & Referral | 4 | Rec links, profile links, friend invite links, deferred deep linking. The connective tissue of the conversion loop. |

Total: 66 stories across 11 epics All stories are in scope for v1. No P2/P3 deferral. Full details in 05-epics-and-stories.md.

# 7. Technical Dependencies — What Must Be Decided Before Build

These are the technical decisions that have cross-cutting product implications. The architect owns these decisions. They are flagged here because product behavior depends on them being resolved before development begins.

| Decision | Why it matters to product | Recommendation |
| --- | --- | --- |
| Deferred deep linking service | Friend invite loop, referrer onboarding, and conversion tracking all depend on this. If not in v1, the social graph never starts with a pre-existing edge. | Branch.io free tier or lightweight custom redirect server. Must ship in v1. |
| Mobile framework | All core flows must be native-feeling (animations, camera, share sheet). Webview-based approaches will feel wrong on the finish-book flow and share card export. | Architect's call. React Native or Flutter both viable. No PWA or webview wrapper. |
| Backend / auth stack | Auth, friend graph, rec records, privacy settings, and real-time visibility all need a reliable backend. Firebase simplifies auth + real-time but creates long-term vendor lock. | Architect's call. Flag Firebase lock-in risk early if chosen. |
| Comment visibility enforcement | Intersection rule (writer setting ∩ viewer setting) must be enforced at the data layer — not the render layer — to prevent race conditions and cached stale state. | Query-level filtering required. Cache must invalidate immediately on privacy setting change. |
| Book cover caching | Share card generation, landing page load performance (2s LTE requirement), and book detail all depend on covers being locally cached and available offline. | Cache on first fetch, 7-day TTL. Cover URL embedded in rec deep link for landing page above-fold render. |
| Public list web rendering | Public list pages must reflect visibility changes immediately — no CDN caching without invalidation on visibility toggle. | Server-side render at request time, not static generation. Or static with aggressive invalidation hook on visibility change. |
| Claude API spend cap | Labs project with no monetisation. Uncapped Claude API spend is a real risk at even modest scale. | Set monthly spend cap in Anthropic console before TestFlight / beta. Tune 24h cache TTL based on early usage data. |

# 8. Launch Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Deferred deep linking not shipped | Medium | High — social graph starts cold for every new user. Referrer loop broken. | Treat as P0. Build in v1. Acceptable failure mode (no referrer) is documented — absence of the feature is not. |
| Non-user landing page load > 2s | Medium | High — conversion loop breaks at the most critical moment. Non-users bounce. | Cover URL cached at rec creation time. Edge/CDN delivery for landing pages. Measure before launch. |
| Comment visibility intersection bug | Low | High — user sees content they didn't expect. Trust failure. Churn. | Treat as top-priority correctness requirement. Write explicit tests for all 9 intersection combinations (3 writer × 3 viewer settings × friend/not-friend). |
| Claude API spend spike | Medium | Medium — labs budget is undefined but unlimited spend is untenable. | 24h cache, 10-min refresh throttle, and monthly spend cap in Anthropic console before any public distribution. |
| Open Library API reliability | Medium | Medium — book search is the first thing a new user hits. Failure here means no books logged. | Cache aggressively. Google Books fallback. Manual entry fallback. Never block UI on API failure. |
| Cold start (no friends on app) | High | Medium — social features are inert for solo users. App feels thin. | Library seeding (QR at local libraries), personal network invites, and the non-user rec flow all run in parallel from day one. The finish-book share card is the primary solo-user value before friends arrive. |
| App Store review rejection | Low | High — launch blocked. | Apple requires Sign In with Apple if any other OAuth is offered (implemented). UGC app requires report/block flow — block is implemented (E4-004). Privacy policy required — draft before submission. |

# 9. Activation and Traction Signals

ShelfMate is a Labs project. We are not measuring success against growth targets — we are watching for signals that the product is working as designed. These are the leading indicators to watch in the first 90 days.

| Signal | What it tells us | Watch for |
| --- | --- | --- |
| Books logged per active user (weekly) | Whether the core logging habit is forming | < 1/week = logging feels like a chore. > 2/week = habit is forming. |
| Friend connections per active user | Whether the social graph is actually growing | < 1 friend = social features are inert. > 2 friends = the network is activating. |
| Recs sent per active user (weekly) | Whether the friend rec feature is being used | 0 recs sent = the product's primary seam is not working. > 1/week = it is. |
| Non-user landing page → App Store tap rate | Whether the conversion surface is working | < 5% = landing page is not compelling enough. > 15% = it is working. |
| Share cards posted | Whether organic distribution is happening | 0 cards posted = the finish-book flow is not landing. Any cards posted = the growth mechanic is alive. |
| Lists created per active user | Whether the curation layer is being used | 0 lists = users are logging but not curating. > 1 list = the personality layer is working. |

Traction gate If after 60 days of seeding (library QR cards + personal network + share card organic distribution) the friend connections per active user is still < 1, the product needs a different seeding strategy before any further feature investment. The social layer is the product. If nobody connects with friends, nothing else matters.

# 10. Seeding Plan — Getting to First Users

No paid acquisition. No marketing budget. The seeding plan is personal, local, and built on the product's own mechanics.

| Library QR cards | Printed cards posted (with consent) at 2–3 local library branches. Copy: 'Track what you read. Share with friends.' QR code → App Store. Target: avid readers who already track informally. |
| --- | --- |
| Personal network | Direct invites to known readers in the founders' networks. Text-based, personal. Not a mass blast. Target: 20–30 people who will actually use it and give honest feedback. |
| Rec link as invite | Every book rec sent outside the app — via text, email, DM — is an implicit product demo. The non-user lands on the rec page, sees the note, browses the shelf. The product sells itself. |
| Share card organic | Every finish-book card posted to Instagram, Threads, or X is a passive acquisition channel. ShelfMate name and profile link on every card. No action required from the poster beyond what they were going to do anyway. |
| Feedback loop | First 20 users are treated as design partners. Direct line to the PMP. Bugs fixed fast. Feature requests logged. Trust built before scale. |

# 11. What 'Done' Looks Like

v1 is done when all 66 stories in 05-epics-and-stories.md pass their acceptance criteria on both iOS and Android. Specifically:

- An Active Reader can sign up, log a book, rate it, write a note, and generate a share card — without any friction or confusion — in under 5 minutes from cold.

- An Active Reader can send a book recommendation to a friend with a personal note in under 30 seconds.

- A non-user who receives a rec link can read the rec and browse the sender's shelf without creating an account or seeing a login prompt.

- A non-user who downloads the app via a friend's invite link sees that friend surfaced in onboarding and connects in one tap.

- Comment visibility intersection rule is enforced correctly for all 9 combinations of writer and viewer settings.

- Block is enforced at the data layer — a blocked user cannot see any content from the blocker under any circumstance.

- Non-user landing pages render above-fold content within 2 seconds on LTE.

- Share card generates and exports successfully even when book cover is unavailable.

- Both iOS and Android apps are submitted to their respective stores and approved.

The one-sentence definition of done ShelfMate v1 is done when a reader can finish a book, mark it, share it, and have that moment reach someone who doesn't have the app yet — and that person can decide to join without ever hitting a wall.

# 12. The Full Document Set

Every document in the ShelfMate product architecture package, in phase order. This MVP Overview is the final product document. Engineering begins from here.

| Doc | Phase | Title | Status |
| --- | --- | --- | --- |
| 01 | Phase 1 | Personas | Complete |
| 02 | Phase 2 | Workflows | Complete |
| 03 | Phase 3 | Information Architecture | Complete |
| 04 | Phase 4 | Handoff and Shared Feature Map | Complete |
| 05 | Phase 5 | Epics and Stories (66 stories) | Complete |
| 06 | Phase 6 | MVP Overview — Scope Contract (this doc) | Complete |

All documents produced by Bunshin Development Studios using the Product Architecture SOP. Full-send build. No P2/P3 deferral. Ship it.

ShelfMate  |  06-mvp-overview.md  |  Phase 6 — MVP Scope Contract  |  Bunshin Development Studios  |  Confidential